# FlightForensics

Project Plan and Milestones

# Estimated Timeline

March 12 – April 17 (Subject to Change)

# Phase 1: Prototype Development

March 12 – April 6

Goal: Build working prototype focusing on NLP extraction, flight path reconstruction, and visualization using a single dataset before scaling to multiple datasets

## Milestone 1: Define Scope & Requirements

March 12– March 13

### Scope

Develop a software tool that leverages natural language processing (NLP) to extract flight data from drone log files used to reconstruct a drone’s flight path. The system will utilize NetworkX and Matplotlib for graph-based visualizations simulating drone movements. Additionally, the simulation will include anomaly detection capabilities by integrating machine learning techniques to classify suspicious flight behavior, if time permits.

### Objectives

- Develop NLP model for drone log analysis

  - Use natural language processing to extract relevant flight data

    - Coordinates

    - Timestamps

    - Speed

    - Altitude

    - Errors

- Construct flight paths from extracted information

  - Process structured flight data

  - Implement an algorithm to reconstruct drone paths from log entries

- Develop a graph-based flight simulator using networkX and Matplotlib

  - Implement NetworkX to visualize flight paths as a directed graph

  - Use matplotlib animation features to simulate drone movement over time

  - Provide real-time forensic insights through visual representation

- Develop AI-based anomaly detection to classify suspicious activity

  - Train machine learning model to classify flight paths as normal vs. suspicious

  - If flight path is flagged suspicious, incorporate that in visualization using red-color paths or nodes

### Previous Research

Named Entity Recognition for Drone Forensic Using BERT and DistilBERT
https://ieeexplore.ieee.org/document/9862916

DronLomaly: Runtime Detection of Anomalous Drone Behaviors via Deep Learning of Flight Logs
https://ink.library.smu.edu.sg/cgi/viewcontent.cgi?article=8548&context=sis_research

### Dataset

Name: Drone Data Set

Source: VTO.inc Drone Forensics Program

Sponsor: Cyber Security Division of US Department of Homeland Security

Background: Used 79 drones, 30 models total, consisting of 3 drones per model. Each drone was operated in a controlled, geofence environment attempting to acquire and image the data storage areas on each drone, controller, and connected devices.

Data:  Data is organized by drone model and identified by reference number linking to corresponding data stored in google drive.

- Image files

- Connected mobile devices

- Computer acquisitions

- Data sheet

  - GPS coordinate boundaries for drone’s flight

  - Day the drone was flown

  - File name, size, and hash value for each of the data files

- Research and documentation

Link: https://cfreds-archive.nist.gov/drone-images.html

Deliverables:

- Outline scope and objectives of project

- Selection of key techniques and tools

- Knowledge based on previous research

- A reliable, high-quality dataset

- A project plan used to guide work based on timeline

Milestone Status: Completed

## Milestone 2: Data Processing & NLP Model Development

March 14 – March 22

Focus: Develop a prototype NLP model to extract flight data from one dataset before scaling.

### Clean and Process Log Data

#### Drone Model Focus

- DJI Phantom 4 Pro V2

### Implement NLP techniques to extract data

- Coordinates

- Timestamps

- Speed

- Altitude

- Errors

### Store in desired format

- CSV

Deliverables:

- Prototype NLP model with correct outputs

- Cleaned dataset stored in structured format

Milestone Status: In Progress

## Milestone 3: Flight Path Construction Prototype

March 23 – March 26

Focus: Develop an algorithm to reconstruct flight paths using extracted NLP data.

- Convert extracted data into waypoints and directed paths

- Implement a graph-based structure to simulate drone movement

- Validate path accuracy using reference data

Deliverables:

- Algorithm for reconstructing flight paths

- Validated waypoints and structured connections

Milestone Status: In Queue

## Milestone 4: Initial Flight Path Visualization

March 27 – April 30

Focus: Build an interactive visualization of the reconstructed flight path using a single dataset.

- Implement NetworkX for flight path visualization

- Configure waypoints as nodes and flight paths as directed edges

- Develop MatPlotLib animations to simulate movement

Deliverables:

- Graph-based simulation of flight paths

- Initial visualization of reconstructed flight logs

Milestone Status: In Queue

## Milestone 5: Implement Rule-Based Anomaly Detection

March 31 – April 6

Focus: Create a working anomaly detection system to identify suspicious flight behavior using rule-based logic.

### Define Anomaly Rules

Speed Anomalies -> If speed exceeds threshold X, flag as suspicious.

Altitude Anomalies -> If altitude changes abruptly, flag as suspicious.

GPS Anomalies -> If drone leaves geofenced boundaries, flag it.

Flight Path Deviations -> If flight deviates from expected coordinates, mark as possible unauthorized route

### Implement Rule-Based Logic

- Use if-else conditions to check for violations in the dataset.

- Store detected anomalies in a structured dataset.

### Integrate with Visualization

- Highlight non-suspicious flight paths in green

- Highlight flight paths close to suspicious boundary in yellow

- Highlight suspicious flight paths in red

Deliverables:

- Working rule-based anomaly detection system

- Structured dataset of detected anomalies.

- Flight path visualization with anomaly flags.

Milestone Status: In Queue

# Phase 2: Expansion & Refinement

April 7 – April 12

Goal: Expand NLP, flight path reconstruction, and rule-based anomaly detection to multiple datasets.

## Milestone 6: Expand NLP & Flight Path Reconstruction

April 7 – April 8

Focus: Test NLP and path reconstruction on additional drone datasets.

Milestone Status: In queue

## Milestone 7: Improve Rule-Based Detection & Performance

April 9 – April 12

- Improve anomaly detection rules based on additional data insights.

- Optimize performance for larger datasets.

Milestone Status: In queue

# Phase 3: Machine Learning for Anomaly Detection

April 13 – April 17

Goal: Replace or enhance rule-based detection with ML-based classification.

## Milestone 8: Train ML-Based Anomaly Detection Model

April 13 – April 15

Focus: Train a ML model to predict anomalies based on flight data.

### Feature Engineering

- Convert flight logs into structured numerical features.

  - Speed

  - Altitude changes

  - Sudden course deviations

  - GPS drift

### Train ML Model

- If labeled data is available -> Train a supervised model

  - XGBoost

  - Random Forest

- If no labels -> Use supervised techniques

  - Isolation forest

  - One-class SVM

  - DBSCAN Clustering

### Evaluate Model Performance

- Compare ML results versus rule-based detection

Deliverables:

- Trained ML model for anomaly classification.

- Comparison report.

Milestone Status: In queue

## Milestone 9: Integrate ML-Based Anomalies into Visualization

April 16 – April 17

Focus: Replace rule-based flags with ML-Based predictions in visualization.

- If ML works well, remove rule-based system and fully switch to ML

- If ML is inconsistent, use hybrid approach

- Ensure yellow and red highlights reflect ML-predicted anomalies

Deliverables:

- Final anomaly visualization using ML-Based classification

Milestone Status: In queue

# Phase 4: Final Testing & Documentation

April 18 – April 21

Goal: Test the entire system, optimize the performance, and finalize project submission.

## Milestone 10: System Testing & Optimization

April 18 – April 19

- Test entire NLP, flight path, and anomaly detection pipeline.

- Identify and fix bugs, if any.

Milestone Status: In queue

## Milestone 11: Documentation & Final Report

April 13 – April 14

- Write README

- Any documentation requested by Dr. Ghosh

- Final Submission

Milestone Status: In queue

## Summary of Priorities

- Primary Focus: Natural Language Processing (NLP), Flight Path Reconstruction, and Graph-Based Visualization

- Final Deliverables: Final Report and Rigorous Testing to Validate the System

  - Dependent upon assignment requirements

- AI Anomaly Detection

  - Will implement if time permits within the project scope.

  - If not completed within the deadline, will continue this as a personal research project to further refine my technical skills in AI, machine learning, and anomaly detection in UAV systems.